**Name: Junhui He**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. See the common feature of great websites | 3/18/18 | 3/18/18 |
| 2. Create low fidelity wireframes | 3/19/18 | 3/19/18 |
| 3. Create a digital wireframes | 3/19/19 | 3/20/18 (12:15AM) |
| 4. Create user story log | 3/20/18 |  |
| 5. Complete making a fancy header | 3/21/18 |  |
| 6. Make the template for “main content” | 3/22/18 |  |
| 7. Implement the main content to every needed page | 3/23/18 |  |
| 8. Create the Visiting hours and the form | 3/24/18 |  |
| 9. Create the footer | 3/25/18 |  |
| 10. Make the website looks more beautiful (mostly the main page) | 3/28/18 |  |

You can see the wireframe in the following website.

https://balsamiq.cloud/sway15b/pmlqbf3











